## Slide 1: WBS
Product Plan
Model Development
Product Development
Technical Transfer
User Manual
Model Training
Alpha Version
Beta Version
Test Beta
Test Alpha
Final Prototype
Standing Up the Service
Identify Customer
Software Architecture
Identify libraries and tools
Model Testing and Validation
Webinar
Design Plan
Marketing Plan
Market Research and Analysis
Prepare Outline
Write Content
Review
Final Draft
Create Agenda
Prepare Graphics
Present Webinar
Schedule Webinar
Sourcing Training Data
Model Testing
Model Validation

## Slide 2: Network Diagram
Start
Identify Customer
Software Architecture
Identify libraries and tools
Market Research and Analysis
Finish
Test Alpha
Test Beta
Standing Up the Service
User’s Manual: Prepare Outline
User’s Manual: Write Content
User’s Manual: Review
User’s Manual: Final Draft
Webinar: Create Agenda
Webinar: Prepare Graphics
Webinar: Schedule Webinar
Webinar: Presentation
Train the Model
Develop Interface

## Slide 3: Network Diagram with Milestones
Start
Identify Customer
Software Architecture
Identify libraries and tools
Market Research and Analysis
Finish
Test Alpha
Test Beta
Standing Up the Service
User’s Manual: Prepare Outline
User’s Manual: Write Content
User’s Manual: Review
User’s Manual: Final Draft
Webinar: Create Agenda
Webinar: Prepare Slides
Webinar: Schedule Webinar
Webinar: Presentation
Train the Model
Develop Interface
Sourcing Training Data
Training Dataset Complete
Interface Completed
Tested and Trained Model
Marketing Data Gathered
5
5
5
10
10
25
60
60
60
5
30
10
5
90
5
10
5
15
Critical Path: 240 days