## Slide 1: Integrating Environmental Considerations with Water Resource Simulations
  ANSRP Ecological Modeling Congressional Interest
Product Development Lead: Todd Steissberg (ERDC-EL)
Product Development Team:
  Leila Ostadrahimi (HEC, Water Quality Lead)
  Joan Klipsch (HEC, ResSim Lead)
  Zhonglong Zhang (ERDC-LimnoTech)
  Billy Johnson (ERDC-EL)
  Steve Andrews (RMA)
  John DeGeorge (RMA)
  Mark Jensen (HEC)
  Lea Adams (HEC, WRS Division Chief)
  Chan Modini (HEC, WMS Division Chief)
  Barry Bunch (ERDC-EL)
Corps District Collaboration:
  Brian Zettle (SAM, CoP Lead, SON Proponent)
  Jeff Tripe (NWK)
  Jeff Gregory (LRN)
  Erich Emery (LRD)
  J.J. Baum (SPK)

## Slide 2: Project Purpose - Recap
  ANSRP Ecological Modeling Congressional Interest
SON: 2015-ER-5 Integrating Environmental Considerations with Water Resource Simulations
Need: Reservoir operations simulation software with the capability to fully integrate environmental objectives into reservoir release decision-making
Purpose: Integrate water quality modeling capabilities into HEC-ResSim, allowing water quality and related environmental objectives to directly inform reservoir release decision-making, while also providing capabilities for watershed-scale ecosystem assessment and management
Flows influence water quality
Water quality influences flows

## Slide 3: Integrated Watershed Water Quality Modeling
  ANSRP Ecological Modeling Congressional Interest
HEC-HMS
Watershed runoff
HEC-ResSim
Reservoir release decisions
HEC-RAS
River hydraulics
Linked together with
CWMS (real-time)
HEC-WAT (studies)
CLEARWATER engine and modules (NSM, TSM, GCM, MSM)

## Slide 4: Benefits
  ANSRP Ecological Modeling Congressional Interest
HEC-ResSim is a widely deployed USACE-approved reservoir operations modeling program.
  Users can compare multiple alternatives for planning studies.
  ResSim is a critical part of the Corps Water Management System (CWMS) for real-time operation decision-making.
Impacts Assessment
  Integrated WQ capabilities and graphics allow rapid, efficient, and effective environmental impacts assessment.
Environmental Flows
  Users can create reservoir operation rules based on temperatures and constituent concentrations.
  Rules based on flow or stage can be used in conjunction with WQ rules for ecosystem restoration and management (E-flows).
Selective withdrawal supports reservoirs with selective withdrawal structures.

## Slide 5: Approach
  ANSRP Ecological Modeling Congressional Interest
HEC-ResSim (Reservoir System Simulation) simulates reservoir operations at one or more reservoirs for:
  Flood management
  Low flow augmentation
  Water supply
Applications:
  Planning studies
  Detailed reservoir regulation plan investigations
  Real-time decision support

## Slide 6: Approach
  ANSRP Ecological Modeling Congressional Interest
Existing Approach
WQ is simulated after computing the hydrology and release decisions.
WQ operation rules are specified indirectly (using stage and flow) to meet environmental objectives.
Environmental objectives are often combined with other objectives, like navigation, flood control, or hydropower.
If the desired environmental benefits of an alternative are not achieved, new guesses need to be made, and the simulation recomputed. This stage is often skipped altogether.
New Approach
WQ is simulated in parallel with the hydrology and release decisions
WQ operation rules can be specified directly (temperature, concentration, or load) to meet environmental objectives
Environmental objectives can be specified and managed independently of other objectives, clarifying the environmental impacts of operation decisions

## Slide 7: Approach
  ANSRP Ecological Modeling Congressional Interest
Main Objective:
Build integrated one-dimensional (1D) water quality simulation and analysis capabilities for HEC-ResSim
  Temperature
    Eutrophication
  Dissolved oxygen, nutrients, algae, etc.
General Constituents
  Conservative and non-conservative
x
u
1D River
1D Reservoir

## Slide 8: Approach
  ANSRP Ecological Modeling Congressional Interest
CLEARWATER Engine and Modules (Computational Library for Environmental Analysis and Restoration of WATERsheds) :
  CLEARWATER Water Quality Engine:
    Hydrodynamics and transport
    Communication with ResSim decision engine & WQ libraries
  CLEARWATER Water Quality Modules:
    Simulate vertically stratified water column
  Plug-in interface for kinetics libraries:
    Facilitate rapid future expansion of WQ capabilities
  Leverage existing software:
    CLEARWATER Modules (Temperature, nutrients, etc.)
    CE-QUAL-W2
    HEC-RAS
    HEC-5Q

## Slide 9: Approach
  ANSRP Ecological Modeling Congressional Interest
User Interface:
  Extends ResSim user interface for WQ
  Leverages existing capabilities:
    HEC-ResSim:
      Plots
      Reports
      Schematic
      Operating rules
      Hydrology
    HEC-RAS:
      Meteorology and WQ stations
      WQ plots
      WQ cells

## Slide 10: Field Engagement
  ANSRP Ecological Modeling Congressional Interest
Project Planning
  Team meetings and conference calls
  Periodic project updates to PDT, ERARG members, and field personnel by phone, web meeting, and email
Reporting
  Gave quarterly updates to:
    Corps Water Quality Committee
Field Work Coordination
  Coordination with NWD (Kathryn Tackley and Dan Turner):
    Added Total Dissolved Gas capabilities to water quality modules in support of the Columbia River System Operation Environmental Impact Statement study (FY17 – FY18)
  Collaborating with J.J. Baum, Terra Salamida, and Nancy Lam (SPK)
    Software and model development and testing

## Slide 11: Scheduled Products
  ANSRP Ecological Modeling Congressional Interest
Scheduled Products |  |  | 
Description | Scheduled Due Date | Current Percent Complete | Projected Completion Date
 | (Qtr/Yr) | (%) | (Qtr/Yr)
1. Water quality software design document | Q4/FY16 | 100 | Q4/FY16
2. HEC-ResSim unit test program with 1D water quality capabilities (temperature, conservative constituent, and eutrophication) | Q4/FY17 | 100 | Q4/FY17
3. EL Water Quality libraries developed and ready to link with HEC-ResSim to provide eutrophication simulation capability (DO, nutrients, etc.) | Q3/FY17 | 100 | Q3/FY17

## Slide 12: Scheduled Products
  ANSRP Ecological Modeling Congressional Interest
Scheduled Products |  |  | 
Description | Scheduled Due Date | Current Percent Complete | Projected Completion Date
 | (Qtr/Yr) | (%) | (Qtr/Yr)
4. Beta version: HEC-ResSim with full (temperature and eutrophication) 1D water quality simulation and analysis capabilities | Q3/FY18 | 100 | Q1/FY20
5. Software tested and ready to deploy | Q4/FY18 | 100 | Q4/FY20
6. Software documentation (user’s manual and applications guide) prepared | Q4/FY18 | 100 | Q4/FY20

## Slide 13: Scheduled Products
  ANSRP Ecological Modeling Congressional Interest
Scheduled Products |  |  | 
Description | Scheduled Due Date | Current Percent Complete | Projected Completion Date
 | (Qtr/Yr) | (%) | (Qtr/Yr)
7. Deployment Version: HEC-ResSim with full (temperature and eutrophication) 1D water quality simulation and analysis capabilities, with documentation, posted to HEC and ERDC-EL websites | Q2/FY19 | 95 | Q2/FY21
8. Technical Transfer: Two-day water quality modeling workshop Webinar demonstrations and working sessions | Q2/FY19 | 100 | Q4/FY20
9. Technical Transfer: Documentation posted to HEC and EL websites; reports and papers prepared | Q2/FY19 | 100 | Q4/FY20

## Slide 14: Additional Products/Achievements
  ANSRP Ecological Modeling Congressional Interest
Additional Products/Achievements | 
Description | (Qtr/Yr)
1. Development of total dissolved gas (TDG) capability for NWD Columbia River NEPA analysis | Q3/FY17
2. HDF5 interface libraries built that can be used with Fortran, .Net (Visual Basic and C#), and Java. These libraries provide a user-friendly interface for exchanging data with HDF5 files. These general-purpose libraries can be used by HEC-ResSim, HEC-RAS, HEC-HMS, and other programs to store and retrieve hydrologic and environmental data. | Q4/FY17
3. Collaboration established with Sonoma County Water Agency (SCWA) to complete development of shared WQ engine. SCWA will provide funding for WQ engine development and then apply HEC-ResSim for their Russian River WQ study in FY19. | Q4/FY18

## Slide 15: Additional Products/Achievements
  ANSRP Ecological Modeling Congressional Interest
Additional Products/Achievements | 
Description | (Qtr/Yr)
4. Set of water quality web pages have been created that provide an overview of the ERDC-HEC collaboration and water quality software being developed under this work unit, other EMRRP work units, and with District funding and collaboration. Web pages include summaries of ERDC-EL NSM and RVSM modules, water quality capabilities being developed in HEC-RAS, HEC-ResSim, and HEC-HMS, in addition to technical references, sponsors, collaborators, and instructions for users to submit feedback/suggestions for improvements. Web Address: https://www.hec.usace.army.mil/software/waterquality/ | Q2/FY19

## Slide 16: FY21 Accomplishment
  ANSRP Ecological Modeling Congressional Interest

## Slide 17: Synopsis
  ANSRP Ecological Modeling Congressional Interest
Funding
  FY16 $300K
  FY17 $300K
  FY18 $300K
  FY19 $300K
  FY20 $50
  Project $1,250K
Project Status
  Beta/Field version complete
  Final version delayed until Q2/FY21 due to IDIQ contract award delay
Project Focus
  ResSim WQ capabilities have been implemented
  National demonstration webinar presented to USACE Districts, Division, IWR, and ERDC, January 2020
Other Comments
  Collaborating with HEC-HMS team on shared WQ engine development
  Additional development and support is being funded by the Sonoma County Water Association (SCWA) for the Russian River Study
  $1M anticipated from USBR in FY21 to replace their HEC-5Q models with ResSim WQ. This would fund additional development and modeling.

## Slide 18: Summary
  ANSRP Ecological Modeling Congressional Interest
Water quality capabilities have been implemented in HEC-ResSim.
  CLEARWATER Engine
  Temperature and eutrophication modeling capabilities
  User Interface for model setup, data input/output, visualization/analysis of results
Beta version is being used to prepare documentation, software demos, and water quality modeling workshop.
A webinar demonstration of the new ResSim WQ capabilities was given in January 2020 (120 people invited, 30+ attendees).
Workshop was replaced with demonstrations and working sessions:
  Due to time constraints and travel restrictions, field users requested periodic follow-up demonstrations (1-2 hours) instead of a workshop.
  Districts suggested that an in-person or virtual working session be scheduled prior to initiating a WQ modeling project.