## Slide 1
Multi-dimensional Modeling of Interactions between Nutrients and Riparian Vegetation for Improved Riverine Ecosystem Management
SON # 2018-ER-1
Todd Steissberg (todd.e.steissberg@usace.army.mil)
Problem Statement
The Corps needs to quantify the environmental benefits of ecosystem restoration projects for the aquatic environment and riparian buffers. Stream environments are largely controlled by adjacent riparian ecosystems and can be better represented and simulated with a two-dimensional riverine model.
Technical Approach
Technical Approach Cont’d
Upgrade water quality modules and documentation
  Extend capabilities to simulate temperature, general constituents, and nutrients in 2D riverine and floodplain models
    Computational Library for Environmental Analysis and Restoration of Watersheds (CLEARWATER)
Develop vegetation and water quality user interface tools
  Jupyter notebook interface
  Plotting capabilities via Python and open-source libraries
Complete the HEC-RAS 2D riverine simulation tool
  Link 2D water quality transport solver, water quality modules, and user interface
Testing and validation
Documentation, technical report
Water quality modeling workshop
  Webinar

## Slide 2
  Upgraded water quality modules – 1Q FY21 completed
  Water quality and vegetation user interface tools – 1Q FY21 completed
  2D water quality transport solver – 2Q FY21 completed
  HEC-RAS 2D riverine water quality tool (alpha) – 4Q FY21
  Documentation, Technical report – 4Q FY22
  Water quality modeling workshop (webinar) – 4Q FY22
Value to the Nation
 | Qtr1 | Qtr2 | Qtr3 | Qtr4
FY21 | WQ modules, UI tools | WQ Solver |  | HEC-RAS WQ tool (alpha)
FY22 |  |  |  | Documentation, TR, Workshop
Forecasting Project Hurdles
N/A
The HEC-RAS 2D riverine water quality tool will support the need for a cost-effective science-based impact assessment tool for ecosystem restoration and management. This will improve understanding of the interactions of flow, nutrients, and vegetation for improved riverine ecosystem management and restoration. The net cost is dramatically reduced by leveraging the HEC-RAS models that already exist for most watersheds.
Deliverables by Year
Multi-dimensional Modeling of Interactions between Nutrients and Riparian Vegetation for Improved Riverine Ecosystem Management
SON # 2018-ER-1
Todd Steissberg (todd.e.steissberg@usace.army.mil)